BizTwin AI

5-Day Hackathon Roadmap

AMD Developer Hackathon 2026 — Unicorn Track

A simple, beginner-friendly plan for a 4-person team

Team: Huzaifa  •  Hamza  •  Bilal  •  Maaz

FAST National University

# Contents

Contents	1

1. How to Use This Roadmap	1

2. What We Will Actually Build (The Winnable MVP)	1

3. Simplified Tech Stack	1

4. Team Roles (Balanced Split)	1

5. How to Work Together (Read This Carefully)	1

5.1 Agree on the "contract" first	1

5.2 Git workflow (keep it simple)	1

5.3 Daily rhythm	1

5.4 Beginner survival tips	1

6. The 5-Day Roadmap	1

7. Definition of "Done" (Demo Checklist)	1

8. The 3-Minute Demo Story	1

9. Common Pitfalls to Avoid	1

# 1. How to Use This Roadmap

This document is your team's single source of truth for the next five days. Read the whole thing once, together, before you write any code. Then each person follows their own daily tasks.

You are four beginners. That is completely fine. This plan is written so that nobody has to be an expert — every task is small, and there is a clear order to do them in. The golden rule of a hackathon is this:

Build the smallest thing that works and can be demoed, then improve it. A finished small project beats an unfinished big one every single time.

### The three things that win hackathons

- A working demo — judges want to see it run, not read your code.

- A clear story — what problem you solve and why it matters.

- Good presentation — a clean dashboard and a confident 3-minute pitch.

# 2. What We Will Actually Build (The Winnable MVP)

The README describes a huge, ambitious product with eight separate AI agents, PostgreSQL, ChromaDB, Docker, and many simulations. That is the dream, and it is great for the pitch. But you cannot build all of it in five days as beginners, and trying to will leave you with nothing working.

So we cut the scope to a core MVP that is impressive but achievable. Here is the honest split:

### Keep — this is the demo

| Feature | What it does (kept simple) |
| --- | --- |
| Data upload | User uploads CSV files (sales, products, expenses). Backend reads them with Pandas. |
| Business Twin | One in-memory object holding the cleaned data + computed totals. |
| Executive dashboard | KPI cards (revenue, profit, expenses, margin) + 2–3 charts. |
| AI Business Chat | Ask a question in plain English, get an answer that uses the real numbers. |
| What-If simulation ×2 | (1) Supplier price increase, (2) Hiring a salesperson. Pure Python math. |
| Explainable output | Every number shown comes from the data; the AI explains, it never invents. |

### Cut or defer — mention as "future work" in the pitch, do NOT build now

| Feature in README | Decision | Why |
| --- | --- | --- |
| 8 separate AI agents | Collapse to 1 orchestrator + simple functions | Real multi-agent systems are hard; simulate the idea with one smart prompt. |
| PostgreSQL database | Use in-memory / SQLite | No DB setup time; data lives in the running app. |
| ChromaDB / vector search | Skip | Not needed for the demo. |
| Product discontinuation sim | Stretch goal only | Do it only if Day 5 has spare time. |
| Docker / docker-compose | Optional, last day | Nice-to-have; run locally if short on time. |
| Predictive forecasting | Future work slide | Too much for 5 days. |

Saying "we deliberately scoped an MVP and here is our roadmap for the full vision" is a strength in front of judges, not a weakness.

# 3. Simplified Tech Stack

Use the smallest set of tools that gets the job done. Everyone installs these on Day 1.

| Layer | Tool | Notes |
| --- | --- | --- |
| Frontend | React + Vite + Tailwind CSS | Vite is faster and simpler than Create-React-App. Recharts for charts. |
| Backend | FastAPI (Python) | Easiest Python web framework; auto docs at /docs. |
| Data | Pandas + in-memory dict (or SQLite) | No database server needed. |
| AI | Fireworks AI (open-source LLM) | One API key, simple HTTP call. Required for AMD track. |
| Version control | Git + GitHub | Already set up at the repo. |
| Infra (optional) | Docker | Only if time remains on Day 5. |

You do NOT need TypeScript, LangGraph, PostgreSQL, or ChromaDB for the MVP. Skip them to save time.

# 4. Team Roles (Balanced Split)

The work is split into four roughly equal areas. Names were assigned randomly — but the workload is balanced, and everyone helps each other. Nobody works fully alone.

| Person | Area | Owns |
| --- | --- | --- |
| Bilal | Backend Core & Data | FastAPI app, CSV upload endpoint, Business Twin data object. |
| Maaz | Analytics & Simulation | KPI calculations, the two What-If simulations (all Python math). |
| Hamza | AI Layer | Fireworks integration, the chat endpoint, the orchestrator prompt. |
| Huzaifa | Frontend | React UI: upload page, dashboard, KPI cards, charts, chat panel. |

### Shared rules so no one is stuck

- Bilal is also the "integrator": on the last two days he helps connect everyone's pieces.

- Huzaifa has the biggest single area (frontend), so Maaz helps build the simulation and chart screens on Days 3–4.

- If someone finishes early, they pick up the nearest unfinished task — not a new feature.

- Pair up when stuck. Two beginners debugging together is far faster than one alone.

# 5. How to Work Together (Read This Carefully)

## 5.1 Agree on the "contract" first

The #1 reason beginner teams fail is that the frontend and backend don't fit together. Prevent this by agreeing on two things on Day 1, written down in the repo:

### Data schema — what the CSV columns are

| File | Columns |
| --- | --- |
| sales.csv | date, product_id, quantity, unit_price |
| products.csv | product_id, product_name, cost_price, sale_price |
| expenses.csv | date, category, amount |

### API contract — the endpoints the backend promises to provide

| Method | Endpoint | Returns |
| --- | --- | --- |
| GET | /health | { status: "ok" } — used to test the connection. |
| POST | /upload | Accepts CSV files, returns a summary of rows loaded. |
| GET | /analytics | KPIs: revenue, expenses, profit, margin, top products. |
| POST | /simulate | Body: scenario + params. Returns before/after numbers. |
| POST | /chat | Body: { question }. Returns { answer } from the AI. |

Once this is agreed, Huzaifa can build the frontend using fake data while the backend is still being built. This is the trick that lets four people work at the same time.

## 5.2 Git workflow (keep it simple)

- Everyone clones the repo once.

- The main branch must always work. Never push broken code straight to main.

- Each person makes their own branch: e.g. git checkout -b hamza-chat.

- Commit small and often: git add . then git commit -m "add chat endpoint".

- Before pushing, pull the latest main: git pull origin main.

- Push your branch and open a Pull Request on GitHub.

- One person (Bilal) reviews quickly and merges into main.

Merge conflicts are normal. If two people edited the same file, Git will ask you to choose which lines to keep. Do it together on a call the first time — after that it's easy.

## 5.3 Daily rhythm

- Morning stand-up (15 min): each person says what they did yesterday, what they'll do today, and what's blocking them.

- Work in 2–3 hour focused blocks. Take real breaks.

- Evening merge & test (30 min): merge branches, pull main, run the whole app together, fix what broke.

- Keep a shared chat (WhatsApp/Discord) for quick questions and to paste error messages.

## 5.4 Beginner survival tips

- Read the error message. It almost always tells you the file and line. Copy it into an AI assistant and ask "what does this mean and how do I fix it?"

- Make it work, then make it pretty. Get an ugly version running first.

- Commit whenever something works, so you can always go back to a working version.

- Test one small thing at a time. Don't write 100 lines then run — write 10, run, repeat.

- Use FastAPI's built-in /docs page to test backend endpoints without the frontend.

- Ask for help after 30 minutes stuck. Don't burn hours alone.

# 6. The 5-Day Roadmap

Each day has a shared goal, then a task list per person. Do the shared setup first, then split off.

Day 1 — Setup & Foundations Goal: Everyone's environment works, repo skeleton runs, contract agreed.

Shared (do together first, ~2 hrs):

- Install: Python 3.11, Node.js, VS Code, Git. Everyone clones the repo.

- Agree and commit the data schema + API contract (Section 5.1) into docs/.

- Create sample CSVs together so everyone tests with the same data.

Bilal — Backend

- Set up FastAPI project in backend/. Create a /health endpoint that returns { status: "ok" }.

- Run it with uvicorn main:app --reload and open /docs to confirm it works.

- Enable CORS so the frontend can call it later.

Maaz — Analytics

- Create the sample CSVs (sales, products, expenses) with ~20 rows of realistic fake data.

- Write a Python script that loads them with Pandas and prints total revenue and total expenses.

- This proves the data math works before wiring into the app.

Hamza — AI

- Sign up for Fireworks AI and get an API key. Store it safely (a .env file, not in Git).

- Write a tiny Python script that sends one prompt to the model and prints the reply.

- Goal: confirm you can talk to the LLM at all.

Huzaifa — Frontend

- Create a React app with Vite and add Tailwind CSS.

- Build a basic page layout: a header, a sidebar, and an empty main area.

- Add a button that calls /health and shows the result — proves frontend↔backend connection.

Day 2 — Core Plumbing Goal: Upload data, compute KPIs, get one AI answer, show a dashboard shell.

Bilal — Backend

- Build POST /upload: accept CSV files, read with Pandas, store in an in-memory "business_twin" object.

- Return a summary (rows loaded per file). Test it in /docs.

- Load the sample data by default so the app is never empty.

Maaz — Analytics

- Write an analytics module: revenue, total expenses, profit, profit margin, top 5 products by revenue.

- Expose it as GET /analytics returning a clean JSON object.

- Double-check the math by hand against the sample CSV.

Hamza — AI

- Build POST /chat: take a question, send it to Fireworks along with the current numbers, return the answer.

- Write a first system prompt: "You are a business analyst. Only use the numbers provided. Never make up figures."

- Test with: "What is my profit?"

Huzaifa — Frontend

- Build the upload page: file picker that sends files to /upload and shows the summary.

- Build the dashboard shell with 4 empty KPI cards (Revenue, Profit, Expenses, Margin).

- Fill the KPI cards by calling /analytics.

Day 3 — The Features Goal: Simulations work, chat is smart, dashboard has charts.

Maaz — Simulation

- Build the simulation engine (pure Python math) for two scenarios.

- Supplier price increase: input a % rise, recompute costs → new profit & margin.

- Hiring: input salary + expected extra sales, compute ROI and new profit.

- Expose as POST /simulate returning before vs after numbers.

Hamza — AI

- Improve the orchestrator prompt: feed it the analytics AND simulation results so it can explain them.

- Handle common questions: "why is profit down?", "which product is best?", "should I hire?".

- Add basic error handling if the AI call fails (show a friendly message).

Bilal — Backend

- Combine analytics + simulation into the one business_twin object so all endpoints share data.

- Help Maaz and Hamza connect their modules. Fix any data-shape mismatches.

- Make sure every endpoint returns clean JSON matching the contract.

Huzaifa — Frontend

- Add charts with Recharts: revenue over time, profit vs expenses, top products bar chart.

- Build the chat panel: text box + send button that calls /chat and shows the conversation.

- (Maaz helps) Start the simulation screen: inputs for the two scenarios.

Day 4 — Integration & Polish Goal: The whole app works end-to-end and looks clean.

Today is mostly connecting pieces and fixing bugs — not new features.

Huzaifa + Maaz — Frontend + Sim

- Finish the simulation screen: run a scenario and show a clear "Before vs After" comparison with numbers and a small chart.

- Make sure results update live when the user changes the inputs.

Hamza — AI

- Refine prompts so answers are short, clear, and always cite the real numbers.

- Test lots of questions; fix ones that give bad or made-up answers.

Bilal — Backend / Integrator

- Full end-to-end test: upload → dashboard → chat → simulate. Fix whatever breaks.

- Clean up: consistent error messages, remove debug prints, confirm CORS works.

- Make the app start with sample data pre-loaded for the demo.

Everyone: do a full run-through together this evening. Write down every bug on a shared list.

Day 5 — Test, Demo & Submit Goal: Bug-free demo, recorded video, slides, submission done early.

Do NOT add new features today. Freeze the code by mid-afternoon.

All (morning) — Testing & polish

- Work through the bug list from Day 4. Fix the important ones only.

- Tidy the UI: spacing, colours, labels, a title and logo. First impressions matter.

- Update the README with real screenshots and clear run instructions.

Split (afternoon) — Submission

- Bilal + Hamza: make sure the app runs cleanly from a fresh clone. Optional: Docker.

- Maaz: prepare the demo data and a script of exactly what to click during the demo.

- Huzaifa: record a 2–3 minute demo video walking through the story: problem → upload → dashboard → chat → simulation.

- All: build a short slide deck (problem, solution, tech, demo, future work) and submit before the deadline.

Aim to finish submission 3–4 hours before the real deadline. Something always goes wrong at the end.

# 7. Definition of "Done" (Demo Checklist)

The project is demo-ready when every box below is true. Print this and tick it on Day 5.

| # | Must work |
| --- | --- |
| 1 | App starts and loads sample data without errors. |
| 2 | User can upload the three CSV files and see a confirmation. |
| 3 | Dashboard shows the four KPI cards with correct numbers. |
| 4 | At least two charts render correctly. |
| 5 | Chat answers a business question using the real numbers. |
| 6 | Supplier price-increase simulation shows before vs after. |
| 7 | Hiring simulation shows ROI / new profit. |
| 8 | The AI never invents a number that isn't in the data. |
| 9 | Demo video recorded; slides ready; project submitted. |

# 8. The 3-Minute Demo Story

Judges remember stories, not features. Follow this order:

- The problem (20s): "Small businesses make big decisions on gut feeling and spreadsheets."

- The idea (20s): "BizTwin builds a digital twin of your business and gives you an AI executive team."

- Upload (20s): drop in the CSVs — "in seconds, your business is modelled."

- Dashboard (30s): show KPIs and charts — "instant executive view."

- Chat (40s): ask "Why is profit down and what should I do?" — show the AI answer using real numbers.

- Simulation (40s): "What if our supplier raises prices 15%?" — show before vs after impact.

- Close (10s): "Built on AMD + Fireworks. Here's our roadmap to the full vision."

# 9. Common Pitfalls to Avoid

- Scope creep. Adding features after Day 3 is how teams end up with nothing working. Stick to the MVP.

- Working in isolation until the end. Integrate a little every single day, not all at once on Day 5.

- No fallback. Keep a recorded video so a live-demo crash doesn't sink you.

- Leaking the API key. Never commit .env to GitHub. Add it to .gitignore on Day 1.

- Ignoring the AMD requirement. The track requires AMD/Fireworks — make sure the AI genuinely runs through it and say so in the pitch.

- Perfecting the code. Judges don't read code. Spend the polish time on the demo and UI instead.

You've got this. Small steps, daily merges, help each other, and keep the demo in sight. Good luck!